## Slide 1: KEY STAGES IN PROCUREMENT and the new Procurement Framework
This diagram is a theoretical representation of the key stages in procurement. It shows the common stages and their usual sequencing. Actual procurements may differ.
The Procurement Process is defined in the Procurement Regulations as:
“the process that starts with the identification of need and continues through planning, preparation of specifications/ requirements, budget considerations, selection, contract award and contract management…”
This document supports good procurement practice. It is non-mandatory and provided as guidance only.

## Slide 2: impact of the new Procurement Framework at the KEY STAGES IN PROCUREMENT
E-procurement system
Notification of Intention to Award
Most Advantageous Bid/Proposal
RFPs for GWNcS and Initial Selection
Rated criteria
 MARKET RESEARCH + PLANNING
BAFO or Negotiation
Standstill Period
Project Procurement Strategy for Development (PPSD)
2 envelope process
Value engineering
 SOURCING PROCESS
2016 suite of SPDs
Competitive Dialogue
Sustainability
 PROCESS DESIGN CONSIDERATIONS
Alternative Procurement Arrangements (APAs)
Simplified national procurement requirements
Hands on expanded implementation support (HEIS)
Emergency situations / small states / FCS
Abnormally Low Bid/Proposal
Debriefs and complaints
Probity assurance
STEP
Contract management plan
KPIs (including VfM assessment)
 CONTRACT IMPLEMENTATION
 REVIEW
Alternative Procurement Arrangement
Sustainability
STEP monitoring + evaluation metrics
Streamlined prior review
STEP
 OPERATIONAL CONSIDERATIONS
This annotated diagram indicates where changes (resulting from the new Procurement Framework) impact on the key stages in procurement.
It shows where the changes are most likely to happen. For some changes this can be at more than one stage.
Public-private Partnership (PPP)
Framework Agreement
STEP
BAFO or Negotiations
Probity assurance
Eligibility and participation of SOEs
VfM + lessons learned (PPSD)
STEP
E-procurement system
International contract conditions (if no SPD contract conditions)
Value for money

## Slide 3
Advertise the opportunity to attract interest from suitable vendors
Assess and compare whole-of-life costs
Asses bidder’s/proposer’s sustainability credentials and track records
Specifications: conformance or performance?
Develop sustainability criteria, including rated criteria and weightings, if applicable
 MARKET RESEARCH + PLANNING
Assess quality of sustainable solutions
Agree Key Performance Indicators
What relevant sustainable products/services are available in the market?
Assess sustainability priorities throughout the life-cycle
System to report against delivery and outcomes being achieved
 SOURCING PROCESS
RFQ, RFB or RFP Selection Method?
Identify relevant sustainability standards and classifications
 PROCUREMENT PROCESS DESIGN
How will the procurement strategy address sustainability?
What are the anticipated costs and what is the VfM proposition?
Community needs and expectations
Borrower’s sustainability policies, strategies and priorities
Evaluate bids/proposals
Contract management plan
System to monitor delivery of sustainability priorities
 CONTRACT IMPLEMENTATION
 CHECK
Naturally arising environmental risks
Environmental and social impact assessments
Review usefulness of sustainability KPIs
 INITIAL CONSIDERATIONS
What are the expected sustainability benefits?
Use Prequalification, or not?
Identify lessons learned
Prioritization of sustainability needs
Is the market able to deliver new or customized sustainable solutions?
Develop Project Procurement Strategy for Development (PPSD)
Check contract terms reflect sustainability priorities, as appropriate
Evaluate VfM including quality and cost of sustainable solutions
Select the Most Advantageous Bid/Proposal
Contract terms: bonus/penalty incentives and value engineering clause
Value engineering to improve sustainability outcomes
Assess delivery against KPIs sustainability measures
Review effectiveness of sustainability monitoring and reporting
Assess sustainability outcomes and benefits achieved
Share learning
Assess VfM over the whole-of-life
SUSTAINABILITY
at key stages in procurement

## Slide 4
Advertise the opportunity to attract interest from suitable vendors
Assess and compare whole-of-life costs
Asses bidder’s/proposer’s sustainability credentials and track records
Specifications: conformance or performance?
Develop sustainability criteria, including rated criteria and weightings, if applicable
 MARKET RESEARCH + PLANNING
Assess quality of sustainable solutions
Agree Key Performance Indicators
Consider ESHS needs when analyzing potential supply markets
Assess sustainability priorities throughout the life-cycle
System to report against delivery and outcomes being achieved
 SOURCING PROCESS
RFQ, RFB or RFP Selection Method?
Identify relevant sustainability standards and classifications
 PROCUREMENT PROCESS DESIGN
What are the potential losses of failing to manage ESHS risks
What are the anticipated costs associated with ESHS risk management
Need to develop an understanding of ESHS issues, risks and impacts at a country, regional and local level
Procurement + Safeguards need to collaborate from the beginning
Evaluate bids/proposals
Contract management plan
System to monitor delivery of sustainability priorities
 CONTRACT IMPLEMENTATION
 CHECK
Identify the range of risks a project of this size and scope could have at the proposed location
Consider community needs and expectations e.g. through impact assessments and social management plans
Review usefulness of sustainability KPIs
 INITIAL CONSIDERATIONS
What is needed to manage likely ESHS risks and impacts
Use Prequalification, or not?
Identify lessons learned
Identify the Borrower’s ESHS policies that will apply to the project or help the Borrower develop an ESHS policy
Check the market for best practice and new approaches to managing ESHS risks
Include ESHS considerations in the PPSD
Check contract terms reflect sustainability priorities, as appropriate
Evaluate VfM including quality and cost of sustainable solutions
Select the Most Advantageous Bid/Proposal
Contract terms: bonus/penalty incentives and value engineering clause
Value engineering to improve sustainability outcomes
Assess delivery against KPIs sustainability measures
Review effectiveness of sustainability monitoring and reporting
Assess sustainability outcomes and benefits achieved
Share learning
Assess VfM over the whole-of-life
ESHS CONSIDERATIONS
at key stages in procurement